# UniMeal AI Team Initial Progress Summary

Initial deliverables completed on 7 September 2026

# Progress overview

The AI team has completed an initial, connected set of deliverables for the UniMeal Planner. The work establishes a safe Doubao connectivity baseline, a first personalised meal-plan prompt test set, a machine-readable response contract, an offline validation test and an initial analytics specification. This is a foundation for integration rather than a completed production AI feature.

# Completed work by role

| Role | Work area | Completed initial work | Deliverable and next step |
| --- | --- | --- | --- |
| AI-1 | API integration | Documented the first Doubao API service contract: required configuration, chat-completions request expectation, safe error handling and the purpose of the existing connectivity check. | ai_qa/API_INTEGRATION.md Next: connect this contract to a FastAPI service endpoint. |
| AI-2 | Prompt engineering | Prepared five initial prompt-level test cases covering vegetarian preference, peanut allergy, absent preferences, conflicting constraints and limited equipment. | ai_qa/prompt_templates/meal_plan_test_cases.md Next: run the cases against validated recipe data and record results. |
| AI-3 | Recommendation output | Created the first JSON Schema for a meal-plan response. It defines required top-level fields, daily plan fields, meal types and key numeric limits. | ai_qa/recommendation_schema.json Next: agree backend validation and map recipe database values into the response. |
| AI-4 | QA and testing | Added an offline unit test that checks the response schema retains the agreed required fields and meal types. Existing health-check tests were also run successfully. | ai_qa/tests/test_recommendation_schema.py Next: add API-level tests for malformed responses and constraint failures. |
| AI-5 | Analytics and evaluation | Defined the initial dashboard and evaluation metrics: total, successful and failed AI requests, success rate, response time and constraint pass rate. Also defined safe event fields. | docs/analytics/AI_METRICS_BASELINE.md Next: agree where anonymised service events and QA results will be collected. |

# Verification completed

The offline test command python -m unittest discover -s ai_qa/tests -v was run with five passing tests. These checks cover configuration behaviour, deterministic health-check payload construction, safe HTTP error descriptions and the newly agreed response-schema fields. They do not make a live API request.

# Current status and handover

All five roles now have a visible starting contribution that can be reviewed independently. The next integration point is for AI-1 to expose the client through the backend, after which AI-2 and AI-3 can test prompt and response behaviour against recipe data. AI-4 should then run the integrated cases, and AI-5 can begin collecting anonymised outcomes for the dashboard.